## Slide 1: Team 20 Oral Progress Report 2
Chris Allen
Jean de Klerk
Natalie Kerby
Corey Melton

## Slide 2: Preview
Recap
Progress
Challenges
Next Steps

## Slide 3: Recap
Sponsor: Extron
Project: Research Adaptive Streaming over HTTP
Phase 1: Test Bed Setup
Phase 2: Encoding and Decoding Setup
Phase 3: Research and Testing

## Slide 5: Progress
Server setup
  Chose to ignore encoding
  Created scripts for mass download
Tested various decoders, chose VLC
Implemented WANEM to emulate network
Could NOT get streaming to work – only up to 500kbits/sec

## Slide 6: Progress
Approached problem from different angles:
  Different segment sizes
  Altering the MPD
  Messing with our bandwidth
  Trying different videos
  Emailing ITEC directly
  Talking with sponsor
  Finally, noticed something odd..

## Slide 7: EUREKA
Tiny max-resolution setting in VLC
Fixed, changed buffer size to 10s from 30s
Full streaming capability, from 240p-1080p (50kbits/sec – 8000kbits/sec)
Let’s see an example

## Slide 8: VIDEO

## Slide 9: Challenges
Faulty encoder
  Hard choice to make: fix encoder or use pre-defined test cases and focus on decoder
Decoder setup
  Many tiny configurations to make decoder work
  Had to choose between Open-Source decoders (VLC) and Closed-Source decoders (Amazon, Apple, Microsoft). Chose Open-Source
Network Emulator setup
  Chose WANEM

## Slide 10: Future Steps
Identify specific areas of research interest
Create a plan of investigation
Begin setup of testing software – iftop, wireshark, VLC plugins, WANEM, packet generator
Begin testing
Continue and finalize project documentation

## Slide 11: Thanks